# Section 8: Required Proposal Components

Proposal Checklist

| Proposal Component | Required/Optional | Included in page limit? | ☑ |
| --- | --- | --- | --- |
| Proposer Information Form | Required | N | □ |
| Proposer Capabilities | Required | Y | □ |
| Project Team | Required | Y | □ |
| Project Approach | Required | Y | □ |
| Pricing Proposal | Required | N | □ |
| Equal Employment Opportunity and Access in Subcontracting | Required | Y | □ |
| Equal Opportunity Employer and Community Involvement | Required | Y | □ |
| Sustainable Business Practices | Required | Y | □ |
| Civil Rights Data Collection | Required | N | □ |
| Exceptions and Deviations to the Contract Form | Optional | N | □ |
| Redacted for Public Disclosure Copy | Optional | N | □ |
| Redaction Summary Form | Required if Redacted for Public Disclosure Copy is provided. | N | □ |

Proposer Information Form

| Proposer’s Full Legal Name | Kimley-Horn and Associates, Inc. |
| --- | --- |
| (If Applicable) Doing Business As |  |
| Proposer’s Address |  |
| Authorized Representative Name |  |
| Authorized Representative Title |  |
| Authorized Representative Phone |  |
| Authorized Representative Email |  |
| Authorized Representative Mailing Address |  |
| (If Different) Local Contact |  |
| Local Contact Phone |  |
| Local Contact Email |  |
| City of Portland Business License Tax Account # (if currently licensed) https://www.portland.gov/revenue/b usiness-tax |  |
| State of Oregon Registry Number https://egov.sos.state.or.us/br/pkg_ web_name_srch_inq.login |  |
| State of Incorporation | North Carolina |
| Common Parent | - My firm is not owned or controlled by a common parent - Name common parent: |
| Redaction for Public Records | - I acknowledge that I may request redactions by including a redacted copy and a summary of redactions in the proposal. |

| Open Data Requirements https://efiles.portlandoregon.gov/Re cord/10879908/ | - I acknowledge the goals of the City of Portland’s Open Data Policy and will work with the City to meet the goals of the Policy, as is applicable to this project. |
| --- | --- |
| Insurance Requirements | - I acknowledge the insurance requirements for the resulting Contract have been read, and either currently have or will be able to obtain insurance at level required if awarded the Contract. - I request insurance reductions. List requested insurance reductions: |

Proposer Capabilities

Provide the following information. You can type in the form below or format this information in a separate document.

Boxes will expand as you type.

| 1. General Firm Description |  |
| --- | --- |
| Firm’s areas of expertise | Kimley-Horn and Associates, Inc. is a multidisciplinary planning, engineering, and design consulting firm. Relevant areas of expertise include traffic engineering and operations, traffic signal systems, intelligent transportation systems, transportation systems management and operations, automated traffic signal performance measures, multimodal performance analysis, systems engineering, software development, database architecture, data integration, visualization, cloud and on-premises infrastructure, testing, deployment, training, and long-term system support. |
| Firm’s length of time in business | Kimley-Horn was founded in 1967 and has been in business for nearly 60 years. |
| Number of employees | Kimley-Horn has more than 11,000 employees nationwide. |
| Include any other information that helps describe your firm | Kimley-Horn combines nationwide technical resources with an established Portland presence. Our transportation engineers and software professionals work as an integrated team, allowing us to address the full ATSPM lifecycle—from field-data collection and system architecture through metric development, visualization, testing, deployment, training, and support. Kimley-Horn’s relevant capabilities include development of GDOT’s SigOps Metrics solution, contributions of reports and software improvements to the UDOT Open Source ATSPM repository, and development of Traction Metrics for rich corridor- and system-based performance analysis. This combination of transportation-engineering and software-development expertise enables Kimley-Horn to configure proven ATSPM capabilities while developing maintainable solutions tailored to PBOT’s multimodal operational needs. |
| Provide the same information for any subcontractors on the project |  |

| 2. Describe similar projects your firm has done within the last 5 years, which best characterize your firm’s capabilities, work quality, customer service, and cost control. |  |
| --- | --- |
| Project 1 |  |
| Project client name and location/jurisdiction | Town of Castle Rock, Colorado Castle Rock Traction Metrics ATSPM Deployment, Signal Retiming, and Traffic Signal Management Plan Update |
| Name, title, address, phone number, and email address of a person who can be contacted regarding your performance on the project | Jacob Vargish, P.E. Transportation Planning and Traffic Engineering Manager Town of Castle Rock 4175 North Castleton Court Castle Rock, CO 80109 303-814-6415 jvargish@crgov.com |
| Describe the type of work performed | Kimley-Horn upgraded and configured the Town’s ATSPM environment, including its traffic signals, detection systems, and controllers. Kimley-Horn also deployed Traction Metrics as a regional ATSPM platform within the Colorado Department of Transportation’s environment and integrated signals operated by the Town and CDOT Region 1. The project included development of new Traction Metrics functionality, implementation of a regional traffic-signal data repository, configuration of system-health and performance dashboards, and integration of supporting ITS information. Kimley-Horn used ATSPM data in place of conventional traffic-count data to retime 18 signals along four regional corridors and updated the Town’s Traffic Signal Management Plan. Kimley-Horn also provided acceptance testing, training, documentation, licensing, warranty, and technical support. |
| Project start and end dates | February 15, 2022 to acceptance in 2024. System maintenance is an ongoing project and contract. |
| Was the project completed on schedule? | Yes |
| Project contract value (initial and current ending value) | Initial contract value: $331,560 Ending contract value: $356,560 |
| Was it over or under budget? | The project concluded on budget. |
| If your firm worked as a subcontractor/subconsultant or in partnership with another firm, include the name of the lead firm | Kimley-Horn served as the prime consultant. |
| If your firm worked as a subcontractor/subconsultant or | N/A |

| in partnership with another firm, include the percentage of total project dollars paid to each subcontractor |  |
| --- | --- |
| Project 2 |  |
| Project client name and location/jurisdiction | Wisconsin Department of Transportation Statewide, Wisconsin WisBOOM Statewide ATSPM Deployment and Support |
| Name, title, address, phone number, and email address of a person who can be contacted regarding your performance on the project | Jeremy Iwen Statewide Traffic Signal Engineer Wisconsin Department of Transportation 6150 West Fond du Lac Avenue Milwaukee, WI 53218 414-225-3722 jeremy.iwen@dot.wi.gov |
| Describe the type of work performed | Kimley-Horn deployed and continues to maintain WisDOT’s statewide ATSPM system, branded as WisBOOM. The system consists of five regional deployments serving more than 1,000 traffic signals. Kimley-Horn provides system-management and systems-engineering support for the associated central hardware, software, communications networks, databases, and field-device interfaces. Work performed during the past five years has included managing the statewide deployments, coordinating with WisDOT staff to identify and implement new capabilities, developing database-maintenance strategies, providing onsite and remote technical support, and integrating support for new controller firmware into the UDOT Open Source ATSPM software. |
| Project start and end dates | 2017 to present |
| Was the project completed on schedule? | Ongoing. Kimley-Horn continues to perform authorized system-management, maintenance, and technical-support activities. |
| Project contract value (initial and current ending value) | Check with Mike Ruelle |
| Was it over or under budget? | Check with Mike Ruelle |
| If your firm worked as a subcontractor/subconsultant or in partnership with another firm, include the name of the lead firm | Check with Mike Ruelle |
| If your firm worked as a subcontractor/subconsultant or in partnership with another firm, include the percentage of total project dollars paid to each subcontractor | Check with Mike Ruelle |
| Project 3 |  |
| Project client name and location/jurisdiction | City of Frisco, Texas ATSPM Maintenance, Configuration, Redeployment, and Support |
| Name, title, address, phone number, and email address of a person who can be contacted regarding your performance on the project | Curtis Jarecki Traffic Signal and ITS Manager City of Frisco 6101 Frisco Square Boulevard Frisco, TX 75034 972-292-5457 cjarecki@friscotexas.gov |
| Describe the type of work performed | Kimley-Horn was selected to improve the configuration, stability, and long-term scalability of the City of Frisco’s existing ATSPM system. Kimley-Horn reviewed the system architecture and configuration, diagnosed performance issues, and implemented improvements to support the City’s current network of approximately 180 signals and its planned expansion to approximately 300 signals. The work included troubleshooting Trafficware controller settings within the UDOT Open Source ATSPM system; developing recommendations for hardware, software, storage, and future system expansion; preparing a maintenance strategy; identifying emerging technology considerations; and documenting long-term system needs. Kimley-Horn subsequently redeployed the ATSPM solution on new hardware and implemented recommendations intended to improve system reliability and support continued growth. |

| Project start and end dates | 2020 to present |
| --- | --- |
| Was the project completed on schedule? | Ongoing. The system has been successfully redeployed on new hardware, and maintenance and support services continue. |
| Project contract value (initial and current ending value) | Check with Lucy |
| Was it over or under budget? | Check with Lucy |
| If your firm worked as a subcontractor/subconsultant or in partnership with another firm, include the name of the lead firm | Kimley-Horn serves as the prime consultant. |
| If your firm worked as a subcontractor/subconsultant or in partnership with another firm, include the percentage of total project dollars paid to each subcontractor | N/A |
| (Optional) Add additional projects as needed below |  |

3. Describe your firm’s resources available to perform the work for the duration of this project and other ongoing projects

Kimley-Horn's local project delivery team is supported by more than 11,000 professionals across 170 offices nationwide. Our transportation technology, traffic operations, ITS, software, data analytics, and multimodal planning specialists routinely collaborate across offices to deliver projects of varying size and complexity. This depth allows us to maintain continuity for ongoing assignments while rapidly scaling resources to address changing project needs, accelerated schedules, or specialized technical requirements.

| 4. Describe your firm’s management and organizational capabilities |  |
| --- | --- |
| A description of your firm’s management approach and how it will help accomplish the project’s goals and objectives | Kimley-Horn's local project delivery team is supported by more than 11,000 professionals across 170 offices nationwide. Our transportation technology, traffic operations, ITS, software, data analytics, and multimodal planning specialists routinely collaborate across offices to deliver projects of varying size and complexity. This depth allows us to maintain continuity for ongoing assignments while rapidly scaling resources to address changing project needs, accelerated schedules, or specialized technical requirements. |
| Organizational charts and a statement regarding lines of authority and responsibility | As the Project Manager Taylor will oversee both the software development & integration team as well as the traffic engineering team responsible for metric development, signal configuration, and testing to provide a single point of contact for the client while leveraging national subject matter experts for each component of the project. |
| A statement about how your firm is prepared to respond promptly to problems or changes to the Scope of Work | Kimley-Horn routinely supports on-call and task-order contracts and is structured to rapidly reallocate resources and technical specialists to accommodate changing priorities, schedules, and project requirements. |

| Copies of standard reports used by your firm in existing contracts |  |
| --- | --- |
| A description of your firm’s procedures and policies related to work quality |  |
| Describe not only your firm’s efforts to recruit but also retain local contractors, including those owned by people of color and women |  |

| 5. Describe your firm’s specific experience in: |  |
| --- | --- |
| Describe your firm’s specific experience with Open Source ATSPM software and, in particular, version 5.0. | Kimley-Horn has worked with Open Source ATSPM since version 2.x and currently supports clients operating versions 4.x and 5.x across the country. Our experience includes deploying new systems, upgrading legacy installations, configuring controllers and detection systems, developing custom reports and performance measures, correcting software and configuration issues, migrating databases and infrastructure, and providing continuing maintenance and support. Our statewide experience includes deployments for the Georgia Department of Transportation, Virginia Department of Transportation, and Wisconsin Department of Transportation: - For GDOT, Kimley-Horn developed and supported the statewide SigOps Metrics solution. Mark Wood served as its lead developer and architect. The GDOT deployment integrates more than 9,000 traffic signals and has provided Kimley-Horn with extensive experience configuring Q-Free MAXTIME controllers, processing high-resolution controller data at scale, and presenting intersection-, corridor-, regional-, and statewide performance measures. - For VDOT, Kimley-Horn has installed, customized, upgraded, and supported a statewide ATSPM environment. This work includes infrastructure and database configuration, software deployment, system integration, and continuing technical support for a geographically distributed signal network. - For WisDOT, Kimley-Horn manages the statewide ATSPM system branded as WisBOOM. The system consists of five regional deployments serving more than 1,000 signals. Kimley-Horn’s work includes system administration, database maintenance, configuration support, onsite and remote assistance, and development of additional controller-firmware support within the UDOT Open Source ATSPM codebase. Kimley-Horn has also implemented Traction Metrics as a regional ATSPM system shared by CDOT and the Town of Castle Rock. The system is currently deployed, and additional stakeholders are actively integrating their signals. The project included signal and detector configuration, software development, regional data integration, system testing, training, and retiming 18 traffic signals using ATSPM data. Kimley-Horn has contributed numerous reports, features, enhancements, and bug fixes to the UDOT Open Source ATSPM repository. These contributions include the Left Turn Gap Analysis and Wait Time reports, Parquet data-storage support, and support for additional controller types and firmware. Because our team has supported multiple generations of the software, we understand both the current version 5.x architecture and the configuration, data, and migration issues that can arise when upgrading earlier installations. |
| Describe your firm’s specific experience with installation, configuration, and custom programming of: Apache ECharts; API Layer using ASP.NET Core Web API; entity framework core object-relational mapper for compatibility with multiple databases, including, but not limited to, Microsoft SQL Server, PostgreSQL, Oracle, and MySQL; React and Next.js; JSON data compression; data aggregation and event logging using TPL Dataflow; clean architecture; and claims-based security. | Kimley-Horn maintains a robust suite of production transportation software products, including KITS, Kadence, Traction Metrics, and Traction Priority. Developing, deploying, and supporting these products requires our software team to maintain practical experience across the complete technology stack identified by PBOT. Our work includes developing interactive transportation dashboards with Apache ECharts; creating API and application services with ASP.NET Core Web API; using Entity Framework Core to support relational databases such as Microsoft SQL Server, PostgreSQL, Oracle, and MySQL; developing responsive web applications with React and Next.js; transmitting and compressing JSON data; processing and aggregating large event streams with TPL Dataflow; organizing applications using clean-architecture principles; and implementing claims-based authentication and authorization. This experience is not limited to isolated demonstrations or prototypes. Kimley-Horn uses these technologies to operate production transportation systems that continuously collect field data, process and aggregate events, populate operational databases, support interactive dashboards, communicate with third-party services, and provide secure access to agency users. Our engineers therefore understand the installation, configuration, integration, performance, security, testing, deployment, and maintenance considerations required to operate the complete software stack as a unified system. Kimley-Horn’s experience supporting its broader software suite also provides depth beyond the Open Source ATSPM application itself. When an issue occurs, our team can trace it through the field-device interface, data-collection service, processing pipeline, database, API, authentication layer, and user interface. This breadth will allow Kimley-Horn to configure PBOT’s system efficiently. |
| Describe your firm’s specific experience with collection, storage, and processing of data from: Q-Free MAXTIME advanced transportation controllers (ATCs); Wavetronix | Kimley-Horn has extensive experience collecting, validating, storing, aggregating, and analyzing data from advanced transportation controllers and roadside detection systems. This includes high-resolution event data from Q-Free MAXTIME Advanced Transportation Controllers and detection data produced by Wavetronix Matrix and Advance radar sensors, LiDAR sensors, video detection systems, and thermal detection systems. A substantial portion of Kimley-Horn’s Q-Free MAXTIME experience comes from our work for GDOT, where our software integrates more than 9,000 signals. Supporting a deployment of this scale requires consistent controller configuration, reliable event collection, automated recovery after communication interruptions, data-quality monitoring, scalable aggregation, and efficient database-management practices. Depending on the device and interface, Kimley-Horn collects detection information directly from the sensor, through the traffic-signal controller, through a manufacturer-provided API, or through scheduled data exchanges. Our processing workflows validate intersection and detector identifiers, timestamps, event codes, units, and configuration periods before incorporating the information into performance calculations. These validation procedures are especially important when combining data from multiple detector technologies with different formats, resolutions, and reporting intervals. Kimley-Horn’s software products also integrate third-party transportation information through REST APIs, scheduled file transfers, and database synchronization. Our experience includes transit information, RITIS and INRIX probe data, travel-time data, and speed and red-light-running datasets used for operational and safety analysis. These established integration patterns will be applied to the TriMet API and PBOT’s approved interfaces for safety-camera information. Our systems store both original high-resolution events and aggregated performance data. Kimley-Horn has implemented configurable retention periods, database partitioning, aggregation, archival, backup, and recovery processes for local, virtualized, and cloud-hosted environments. Data can be retained at resolutions ranging from high-resolution controller events through 15-minute, hourly, daily, weekly, monthly, and quarterly aggregates. This experience directly supports PBOT’s requirements for 13 months of raw and aggregated data while maintaining acceptable processing and dashboard performance. |

| Matrix and Advance radar detection sensors; LiDAR detection sensors; video detection sensors; thermal detection sensors; TriMet API transit data; RITIS/INRIX probe data; and safety camera speed and red-light-running data. |  |
| --- | --- |
| Describe your firm’s specific experience with development and custom programming of performance measure dashboards; implementation of on-prem solutions; implementation of cloud-hosted solutions and migration from on-prem solutions to cloud-hosted solutions; virtualized environments; documentation of performance measure calculations; documentation of testing requirements and procedures; development of training materials; and training of stakeholders. | Kimley-Horn has developed and configured performance-measure dashboards for individual intersections, corridors, regions, and statewide traffic-signal systems. Our experience includes interactive charts, system-health summaries, map-based navigation, configurable timeframes and aggregation intervals, historical and threshold comparisons, and drill-down workflows that allow users to move from a systemwide condition to supporting corridor and intersection information. The required dashboard capabilities identified in Table 1, Requirements 5.1, 5.4, and 5.6 through 5.8, are already supported by Open Source ATSPM and will be configured and tested as existing functionality. Traction Metrics provides the desirable capabilities identified in Requirements 5.2, 5.3, and 5.5, including configurable dashboards based on user-selected measures, support for future public sharing, and the ability to overlay measures in reports, charts, and maps. These existing capabilities will not be counted among PBOT’s minimum of ten custom performance measures. Kimley-Horn has deployed transportation software in agency-hosted physical environments, virtualized on-premises environments, and cloud-hosted environments. Our experience includes virtual servers, Hyper-V, test and production environments, relational databases, secure external interfaces, automated certificates, backup and recovery, and migrations from on-premises infrastructure to cloud-hosted platforms. Kimley-Horn has experience with multiple major cloud providers but will remain technology- and cloud-provider-neutral until PBOT and BTS have evaluated the City’s security, operational, support, and lifecycle-cost requirements. Kimley-Horn documents performance measures by defining their purpose, source data, calculation method, filters, assumptions, aggregation procedures, limitations, validation criteria, and expected output. This experience will support PBOT’s required pre-development and post-development memoranda and the corresponding system-manual chapter for each custom performance measure. Our testing experience includes unit testing, integration testing, regression testing, database comparisons, test and production environments, requirements-traceability matrices, user-acceptance testing, defect documentation, correction, and retesting. Kimley-Horn develops acceptance procedures that map each requirement and contractual deliverable to defined test steps, expected results, pass/fail findings, and supporting documentation. Kimley-Horn successfully completed acceptance testing for the CDOT and Castle Rock regional ATSPM deployment in 2024. Training plans, agendas, user guides, online help, quick-reference materials, recorded sessions, and hands-on instruction are standard components of Kimley-Horn’s software deployments. Training can be tailored for administrators, traffic engineers, signal technicians, analysts, and general users, progressing from basic navigation through system configuration and advanced performance analysis. |

6. Describe qualifications and relevant experience of subcontractor/subconsultants and/or partnership entities, if any.

## Project Team

Provide the following information. You can type in the form below or format this information in a separate document.

Boxes will expand as you type.

| Project Team Information |  |
| --- | --- |
| Approximate number of people who would be assigned to this project. | 10 (Taylor, Mark, Doug, Seth, Joseph, Karina, Evan, Tom G., Jim [CE], Carter?) |
| Involvement of the company’s principal member | Douglas Gettman, PhD and our Project Manager, Taylor Dunkle, PE, PTOE, RSP1 have partnered to deliver multiple projects focused on the alignment of software development and traffic engineering expertise. Doug will be involved in ensuring the proper technical staff is dedicated to this project and provide additional technical oversight to promote the highest quality deliverables. |
| Identify any training requirements for key personnel to keep current on industry best practices |  |
| Identify a proposed project manager, who would be responsible for the day-to-day management of project tasks and would be the primary point of contact with your firm. Describe the project manager’s experience with similar projects and with managing and leading interdisciplinary teams. | Taylor Dunkle, PE, PTOE, RSP1, out of Kimley-Horn’s Mesa, Arizona office, will serve as the Project Manager for this project. |

| Key Personnel |  |
| --- | --- |
| Name of Key Personnel 1: Taylor Dunkle |  |
| Roles and responsibilities | Project Manager |
| Relevant experience on similar or related projects |  |
| When were the above projects completed? |  |
| Qualifications |  |
| Demonstrated performance record on similar projects |  |
| Percentage of their time that will be devoted to this project |  |
| Resumes listing educational background, professional development, and demonstrated experience and |  |

| qualifications to perform the work of this RFP |  |
| --- | --- |
| Name of Key Personnel 2: Mark Wood |  |
| Roles and responsibilities |  |
| Relevant experience on similar or related projects |  |
| When were the above projects completed? |  |
| Qualifications |  |
| Demonstrated performance record on similar projects |  |
| Percentage of their time that will be devoted to this project |  |
| Resumes listing educational background, professional development, and demonstrated experience and qualifications to perform the work of this RFP |  |
| Name of Key Personnel 3: Joseph Young |  |
| Roles and responsibilities |  |
| Relevant experience on similar or related projects |  |
| When were the above projects completed? |  |
| Qualifications |  |
| Demonstrated performance record on similar projects |  |
| Percentage of their time that will be devoted to this project |  |
| Resumes listing educational background, professional development, and demonstrated experience and qualifications to perform the work of this RFP |  |
| Name of Key Personnel 4: Jim Peters |  |
| Roles and responsibilities |  |
| Relevant experience on similar or related projects |  |
| When were the above projects completed? |  |
| Qualifications |  |
| Demonstrated performance record on similar projects |  |
| Percentage of their time that will be devoted to this project |  |
| Resumes listing educational background, professional development, and demonstrated experience and qualifications to perform the work of this RFP |  |

(Optional) Add additional Key Personnel as needed below.

## Project Approach

Provide a proposed Statement of Work including a draft Project Schedule. You can type in the form below or format this information in a separate document.

Boxes will expand as you type.

| Project Management |  |
| --- | --- |
| Describe the proposed work tasks and activities. |  |
| Describe how you would execute the tasks during each project phase. |  |
| Identify the team members who will work on each task. |  |
| Describe the proposed work products that will result from each task or activity. |  |
| Describe your approach to training and overseeing the work of subcontractors/subcons ultants, tracking utilization, and adjusting if delivery is off track with commitments. |  |
| Based on your expertise and experience with similar projects, demonstrate how you will effectively complete the proposed project. |  |
| Identify the time frame estimated to complete each task. |  |
| If applicable, discuss any unique aspects of the project, alternative approaches the City |  |

| might wish to consider, or special considerations related to programmatic/ funding requirements. |  |
| --- | --- |

| Technology Recommendations & Software Installation |  |
| --- | --- |
| Describe the proposed work tasks and activities. | Kimley-Horn will complete this work through two coordinated tasks: Technology Recommendations and Open Source ATSPM Software Installation. Technology Recommendations Kimley-Horn will arrange and attend at least two meetings with PBOT and Bureau of Technology Services staff. These meetings will document the existing infrastructure, networking and information-security requirements, available equipment, data sources, storage requirements, and PBOT’s operational preferences. Kimley-Horn will prepare a near-term technology memorandum recommending an on-premises environment for Open Source ATSPM version 5.2.0 or newer. We will remain technology-neutral until the PBOT and BTS meetings are complete. The memorandum will evaluate appropriate alternatives and address: - Windows server hardware that complies with Build America Buy America requirements and is compatible with existing PBOT equipment. - Required processors, memory, storage, graphics-processing capacity, and network adapters. - The number and purpose of any recommended Hyper-V virtual machines and virtual disks. - SQL database software and required software libraries. - Database partitioning, aggregation, archival, backup, and long-term storage. - Capacity to collect data from at least 2,000 Advanced Transportation Controllers and 250 roadside traffic-signal detection sensors. - Storage for 13 months of raw data from at least 2,000 controllers and 200 radar, video, or thermal sensors, together with 13 months of aggregated data from at least 50 LiDAR sensors and external data sources. - Integration of Q-Free MAXTIME controllers, Wavetronix radar, LiDAR, video and thermal detection, TriMet API data, RITIS/INRIX probe data, and safety-camera data. - Secure data packaging and transfer to the PSU Bike/Ped PORTAL over the regional ITS Network. Kimley-Horn will also prepare a long-term technology memorandum describing a transition from the initial on-premises system to a cloud-hosted environment. The memorandum will remain cloud-provider neutral and will evaluate required hardware, software, data storage, security, scalability, data sharing, and estimated costs. It will address the PBOT intermediary server, outbound communication from behind the BTS firewall, and the potential future transition from an internal dashboard to a secure public-facing dashboard. PBOT will procure the approved Windows server hardware, install the physical equipment, and connect it to PBOT and BTS networking equipment. Kimley-Horn will provide the specifications and technical information needed to support that procurement. Open Source ATSPM Software Installation After PBOT approves the architecture and makes the required infrastructure and remote access available, Kimley-Horn will: - Coordinate access to the on-premises servers and integrated Dell Remote Access Controllers. - Prepare a restricted whitelist of required destinations and ports, minimizing wildcard requests. - Support PBOT’s coordination with the BTS Information Security team. - Coordinate the configuration and renewal of automated web certificates. - Recommend, install, and configure approved virtual disks, Hyper-V virtual machines, SQL database software, and required software libraries. - Install Open Source ATSPM version 5.2.0 or the latest available version from the OpenSourceTransportation/Atspm GitHub repository. - Configure the system to initiate data collection from behind the PBOT firewall and automatically retrieve new data at 15-minute intervals. - Configure recovery processes to backfill data available from controllers, sensors, and external sources after communication interruptions. - Configure SQL storage, aggregation, partitioning, and archival processes. - Configure data sharing with the PSU Bike/Ped PORTAL. - Establish PBOT administrator accounts and securely transfer application and database credentials to the PBOT Project Manager. - Prepare an as-built schematic documenting data transfer, server integration, databases, storage, external interfaces, security boundaries, and end-user access. The installation will provide the standard measures required by PBOT, including approach delay, speed and volume; arrivals on red; green-time utilization; left-turn gap analysis; pedestrian delay and activity; preemption details; Purdue coordination, phase termination, and split failure; Split Monitor; timing and actuation; turning-movement counts; vehicle wait time; yellow and red actuations; transit-signal-priority reporting; Link Pivot; time-space diagrams; and aggregate charts. Citizen Engineers, a Portland-based subconsultant, will support Kimley-Horn with configuration of the Open Source ATSPM system and its integration with PBOT’s field and data environments. Citizen Engineers will work under Mark Wood’s technical direction and coordinate its activities through Taylor Dunkle. Traction Metrics Value Add Kimley-Horn will provide Traction Metrics as a value-added analytical add-on to the required Open Source ATSPM installation. Either an on-premises or cloud-hosted Traction Metrics deployment is included in the base price. The appropriate hosting and integration model will be selected with PBOT and BTS after the technology-discovery meetings. Hosting, technical support, and maintenance for Traction Metrics are included for the duration of the project. The hosting selection will not restrict PBOT’s ability to implement the required Open Source ATSPM system on its approved on-premises infrastructure. Traction Metrics will use PBOT’s ATSPM data to provide richer corridor- and system-level measures, including: - Corridor and systemwide performance summaries. - Aggregated operational and equipment-health measures. - Identification of poorly performing signals and corridors. - Comparison of current performance with historical trends or operational thresholds. - Map-based views of performance across PBOT’s network. - Configurable time periods and aggregation intervals. - Direct navigation from systemwide conditions to supporting corridor and intersection details. Citizen Engineers will assist with configuring Traction Metrics for PBOT and connecting the add-on to approved ATSPM data sources. Citizen Engineers’ later role in developing new performance measures is addressed under Custom Software Development & System Testing and Acceptance. Traction Metrics will complement, rather than replace, the Open Source ATSPM system. PBOT’s required open-source installation, custom metrics, documentation, testing, and GitHub contributions will remain independently compliant with the Scope of Work. |
| Describe how you would execute the tasks during each project phase. | Phase 1 Technology Discovery Taylor Dunkle will coordinate the required meetings with PBOT and BTS. Kimley-Horn will document existing equipment, controller and sensor inventories, data sources, network boundaries, security policies, storage requirements, external interfaces, and procurement constraints. Mark Wood and his software-engineering team will evaluate the technical information provided by PBOT and identify any additional information needed to support infrastructure sizing and software integration. Citizen Engineers will contribute local knowledge and assist with evaluating the configuration requirements for the Open Source ATSPM and Traction Metrics systems. The team will maintain a decision and dependency log identifying the information, approvals, equipment, and access PBOT must provide before recommendations and installation activities can be finalized. Phase 2 Technology Evaluation and Approval Under Mark Wood’s technical direction, Kimley-Horn will evaluate feasible on-premises configurations and prepare the near-term and long-term technology memoranda. Each memorandum will document assumptions, alternatives, estimated capacity, dependencies, security considerations, and lifecycle costs. Kimley-Horn will submit the memoranda to PBOT and BTS for review. Taylor will track comments and decisions, while Mark and his software-engineering team will revise the technical recommendations. Final architecture and hosting decisions will not be made until PBOT and BTS approve the applicable recommendations. During this phase, PBOT and BTS will also select the preferred on-premises or cloud-hosted deployment model for Traction Metrics. Both options are included in the base price. Phase 3 Environment Preparation After PBOT procures and connects the approved infrastructure, Mark and his software-engineering team will confirm remote access, prepare the destination-and-port whitelist, coordinate certificates, and configure the approved server, virtualization, database, and software-library components. Citizen Engineers will assist with environment configuration and coordinate with Kimley-Horn on PBOT-specific installation requirements. Kimley-Horn will conduct an environment-readiness review before installing Open Source ATSPM. The review will confirm that network connectivity, permissions, security controls, storage, database services, certificates, and remote-access tools are operating as required. Phase 4 Software Installation and Configuration Kimley-Horn will install the latest approved Open Source ATSPM release and configure its application services, database connections, data collectors, security, storage-management processes, and external interfaces. Mark will direct the installation and assign supporting work to Kimley-Horn’s U.S.-based software engineers based on their technical specialties. Citizen Engineers will assist with configuring the Open Source ATSPM and Traction Metrics systems for PBOT. The initial configuration will use representative controllers, detectors, and external data sources so the team can verify data collection and processing before formal pilot testing. Kimley-Horn will confirm that communication is initiated from behind the PBOT firewall, data is retrieved at the required intervals, and stored field data can be recovered after communication interruptions. Phase 5 Documentation and Handoff to Testing Kimley-Horn will verify the installed components, establish administrator access, transfer credentials securely, and complete the as-built architecture schematic. The configured Open Source ATSPM environment will then proceed to the formal testing and acceptance task. Kimley-Horn and Citizen Engineers will also complete the initial Traction Metrics configuration using the hosting and integration model approved by PBOT and BTS. Development and testing of new metrics will be addressed under Custom Software Development & System Testing and Acceptance. |
| Identify the team members who will work on each task. | - Taylor Dunkle, Project Manager: Serve as PBOT’s primary point of contact and manage the project schedule, budget, action items, deliverables, and coordination with PBOT, BTS, Citizen Engineers, and Kimley-Horn’s technical team. Taylor will monitor dependencies, staffing, utilization, and progress throughout the technology-recommendation and installation activities. - Mark Wood, Technology, Infrastructure, and Software Lead: Lead the technology evaluations, infrastructure recommendations, Open Source ATSPM architecture and installation, data-processing design, and Traction Metrics integration. Mark is Kimley-Horn’s lead ATSPM developer and the architect of the GDOT SigOps Metrics solution. Mark will be supported by Kimley-Horn’s team of U.S.-based software engineers located across the country. This team will assist with software development, database configuration, systems integration, data processing, testing, and deployment under Mark’s technical direction. - Seth Searle, Quality Manager: Conduct independent reviews of the technology memoranda, architecture decisions, installation records, system documentation, and other technical deliverables before submission to PBOT. - Jim Peters, Citizen Engineers Technical Lead: Coordinate Citizen Engineers’ Portland-based support for configuring the Open Source ATSPM and Traction Metrics systems. Jim will work under Mark Wood’s technical direction and coordinate project activities through Taylor Dunkle. Citizen Engineers will also assist with developing and implementing new performance measures under Custom Software Development & System Testing and Acceptance. |
| Describe the proposed work products that will result from each task or activity. | Kimley-Horn will provide: - Meeting agendas, notes, decisions, and action-item records from the PBOT and BTS technology meetings. - A near-term on-premises hardware, storage, security, and data-sharing recommendations memorandum. - A long-term, cloud-provider-neutral transition memorandum. - Server and software specifications to support PBOT’s procurement. - A restricted destination-and-port whitelist. - Documented certificate and environment-configuration requirements. - An installed and configured Open Source ATSPM system. - Configured SQL storage, partitioning, aggregation, archival, and data-recovery processes. - Configured interfaces for approved controllers, sensors, and external data sources. - A configured process for sharing applicable data with the PSU Bike/Ped PORTAL. - PBOT administrator accounts and secure transfer of system credentials. - An on-premises or cloud-hosted Traction Metrics deployment, as selected with PBOT and BTS. - Traction Metrics hosting, support, and maintenance for the duration of the project. - An as-built architecture schematic showing the final system and its data flows. - Installation and configuration records supporting the subsequent acceptance-test procedures. |
| Describe your approach to training and overseeing the work of subcontractors/subcons ultants, tracking utilization, and adjusting if delivery is off track with commitments. | Kimley-Horn will use Citizen Engineers as a Portland-based subconsultant. Citizen Engineers will support configuration of the Open Source ATSPM and Traction Metrics systems during this task and will assist with development of new metrics during Custom Software Development & System Testing and Acceptance. Taylor Dunkle will assign Citizen Engineers a defined work scope, schedule, budget, deliverables, and coordination requirements. Citizen Engineers personnel will receive task-specific orientation covering the PBOT Scope of Work, information-security requirements, documentation standards, and applicable federal requirements. Mark Wood will provide technical direction and review Citizen Engineers’ configuration and software-related work. Citizen Engineers’ deliverables will undergo the same technical and quality reviews as work prepared by Kimley-Horn staff. Seth Searle will perform independent quality reviews at major submission and installation milestones. Taylor will review labor utilization, progress, dependencies, and forecasted completion during regular internal coordination meetings. If progress falls behind the approved schedule, Taylor will identify the cause, establish corrective actions, and adjust staffing or task sequencing. Mark will evaluate technical effects and reassign work within his U.S.-based software-engineering team when specialized or additional resources are needed. Kimley-Horn will notify PBOT when an issue affects a City decision or project milestone and will remain PBOT’s single point of responsibility for work performed by Citizen Engineers. |
| Based on your expertise and experience with similar projects, demonstrate how you will effectively complete the proposed project. | Kimley-Horn combines traffic-signal operations experience with software architecture, infrastructure planning, database development, systems integration, and performance-measure development. Our team has installed, configured, upgraded, and customized Open Source ATSPM systems for agencies across the country. This work has included high-resolution controller data, signal and detector configuration, scalable storage, custom dashboards, acceptance testing, and training. Taylor Dunkle will provide consistent project leadership and coordination with PBOT and BTS. She will manage the schedule, budget, deliverables, dependencies, and multidisciplinary resources needed to move the work from technology discovery through installation and handoff to testing. Mark Wood will provide unified technical leadership for the technology recommendations, infrastructure architecture, Open Source ATSPM installation, and Traction Metrics add-on. As Kimley-Horn’s lead ATSPM developer and the architect of the GDOT SigOps Metrics solution, Mark has experience translating high-resolution traffic-signal data into intersection-, corridor-, and system-level measures. Combining these responsibilities under one technical lead will maintain consistency between the recommended infrastructure, installed software, data architecture, and analytical tools. Mark will be supported by Kimley-Horn’s nationwide team of U.S.-based software engineers. He will assign work based on each engineer’s specialization while retaining responsibility for technical decisions, architecture, integration, and final review. This structure gives PBOT one accountable technical lead while allowing Kimley-Horn to scale database, software-development, integration, and testing resources as project needs change. Jim Peters and Citizen Engineers will supplement this national technical capability with Portland-based support for Open Source ATSPM and Traction Metrics configuration. Their involvement will provide local coordination and continuity between system configuration and the later development of PBOT’s new multimodal metrics. Seth Searle will provide independent quality oversight. His reviews will verify that recommendations, configurations, installation records, and technical documentation are consistent with the Scope of Work and approved project decisions. Kimley-Horn will reduce installation risk by confirming PBOT and BTS requirements before selecting an architecture, validating the environment before software installation, and maintaining clear acceptance boundaries between infrastructure readiness, base-software installation, custom development, and formal system testing. |
| Identify the time frame estimated to complete each task. | The following durations are preliminary and depend on timely PBOT and BTS decisions, infrastructure procurement, network connectivity, security approvals, and remote access: - Technology discovery and PBOT/BTS meetings: Approximately four to six weeks. - Draft near-term and long-term technology memoranda: Approximately six to eight weeks after the initial discovery meetings. - PBOT and BTS review and final memoranda: Approximately three to four weeks after receipt of consolidated review comments. - PBOT hardware procurement, installation, and network connection: PBOT-led activity beginning after approval of the near-term memorandum. Duration will depend on procurement requirements and equipment availability. - Server preparation and software prerequisites: Approximately four to six weeks after PBOT provides the hardware, network connection, required approvals, and remote access. - Open Source ATSPM installation and initial configuration: Approximately six to eight weeks after the environment-readiness review. - Data storage, external interfaces, and PORTAL data-sharing configuration: Approximately six to ten weeks. This work may overlap with software configuration when dependencies permit. - Traction Metrics configuration: Approximately four to six weeks after PBOT and BTS select the hosting model and the required ATSPM data interfaces become available. - Architecture documentation and handoff to formal testing: Approximately four weeks after initial system configuration is complete. Taylor Dunkle will incorporate these durations and dependencies into the detailed project schedule and update the schedule every two weeks. If PBOT procurement, security review, or network-access activities affect the forecast, Taylor will document the effect and work with PBOT to adjust task sequencing where possible. |
| If applicable, discuss any unique aspects of the project, alternative approaches the City might wish to consider, or special considerations related | PBOT’s scale, multimodal objectives, and range of external data sources require an architecture that supports more than conventional controller-based ATSPMs. The technology recommendations must account for 2,000 controllers, roadside detection systems, transit data, probe data, safety-camera data, long-term retention, and future regional data sharing. Kimley-Horn will avoid selecting a server topology, database implementation, virtualization arrangement, cloud provider, or Traction Metrics hosting model before completing the PBOT and BTS meetings. The recommendations will compare feasible alternatives and document the basis for the selected approach. The initial Open-Source ATSPM deployment must also support a practical path to a future cloud-hosted environment. The design will preserve separation from the central traffic-signal system and account for PBOT’s requirement that cloud communication originate from an intermediary server behind the BTS firewall. Either an on-premises or cloud-hosted deployment of Traction Metrics is included in the base price. The final approach will be selected with PBOT and BTS based on security, integration, operations, and lifecycle considerations. Hosting, support, and maintenance for Traction Metrics are included for the duration of the project. Recommended physical server hardware will comply with applicable Build America Buy America requirements. The team will identify procurement documentation, lead times, or compatibility issues that could affect the schedule. Deliverables will be provided electronically whenever possible, and recurring coordination meetings will use virtual participation when appropriate. The Traction Metrics add-on will provide PBOT leadership, engineers, and maintenance staff with an additional way to use ATSPM data at the corridor and system levels. Its implementation will remain separate from the required open-source deliverables, so PBOT receives added analytical value without limiting the portability, transparency, or future sharing of the Open Source ATSPM work. |

| to programmatic/ funding requirements. |  |
| --- | --- |

| Custom Software Development & System Testing and Acceptance |  |
| --- | --- |
| Describe the proposed work tasks and activities. | Kimley-Horn will complete this work through two coordinated tasks: Custom Software Development and System Testing and Acceptance. Existing Dashboard Capabilities Kimley-Horn will configure Open Source UDOT ATSPM to provide the required dashboard and reporting capabilities identified in Table 1: - Requirement 5.1: A dashboard displaying aggregated metrics. - Requirement 5.4: A map displaying aggregated metrics. - Requirement 5.6: Dynamic reports, charts, and maps that allow users to zoom, pan, and select layers. - Requirement 5.7: Reports, charts, and maps customizable by timeframe. - Requirement 5.8: Reports, charts, and maps customizable by data interval. Traction Metrics will provide the desirable capabilities identified in Table 1: - Requirement 5.2: Dashboard customization using user-selected metrics. - Requirement 5.3: A dashboard architecture that can support future public sharing. - Requirement 5.5: The ability to overlay metrics in reports, charts, and maps. These capabilities are already supported by the respective platforms and will not be counted among the minimum ten custom metrics developed for PBOT. Kimley-Horn will configure and demonstrate the existing capabilities during implementation and acceptance testing. During the software-development meetings, Kimley-Horn will also work with PBOT to determine whether any incremental dashboard, map, chart, or table improvements are needed beyond the existing capabilities of Open Source ATSPM and Traction Metrics. Custom Software Development Kimley-Horn will arrange and attend at least ten software-development meetings with the PBOT steering committee. These meetings will be used to identify, prioritize, design, and review new metrics and any incremental dashboard, map, chart, or table improvements. Kimley-Horn will maintain a development backlog documenting each requested feature, its intended users, required data, dependencies, priority, acceptance criteria, implementing platform, and development status. The team will work with PBOT to select at least ten custom operational, safety, and maintenance metrics addressing transit riders, pedestrians, bicyclists, vehicles, and traffic-signal equipment. Candidate metrics include: - Transit-signal-priority requests and service, including bus delay at signalized intersections. - Pedestrian actuations, intervals, arrival within the signal cycle, and delay. - Bicycle actuations, arrival on green or red, split failure, and delay. - Delay anomalies by type of user. - Speed distributions and speeding opportunities. - Red-light-running occurrences. - Near-miss occurrences. - Conflicting crossings during the walk interval. - Pedestrian and bicyclist noncompliance. - Belated pedestrians. - Frequency of red-flash events. - Communication failures. - Stuck preemption. - Skipped phases. - Stuck all-red intervals. - Failed pedestrian, bicycle, vehicle, light-rail, or streetcar detection. - Transit-signal-priority failures. - Phases gapping out, maxing out, or forcing off more frequently than expected. - Unusual or excessive transitions. Metrics dependent on new detection or external data will first undergo a feasibility review. Kimley-Horn will document whether the available data is complete, timely, and accurate enough to support the proposed calculation before proceeding with full development. All new software and improvements will remain within the existing Open Source ATSPM Version 5 architecture. The development team will use the applicable components of that architecture, including Apache ECharts, ASP.NET Core Web API, Entity Framework Core, React and Next.js, JSON data compression, TPL Dataflow, clean architecture, and claims-based security. The database will be configured to collect and store approved data from LiDAR, video and thermal detection systems, the TriMet API, RITIS/INRIX, and safety-camera systems. For each custom metric, Kimley-Horn will prepare a memorandum before development that documents: - The proposed concept of operations. - The metric’s intended operational, safety, or maintenance use. - Required data sources and event codes. - A proof of concept. - The proposed integration with Open Source ATSPM. - The method for evaluating the metric’s accuracy. After development, Kimley-Horn will update the memorandum with the implemented calculation, testing results, limitations, and final accuracy analysis. For each approved metric, Kimley-Horn will also prepare a supplemental chapter for the UDOT ATSPM Methods and Assumptions Manual. Each chapter will document the metric, required data, methodology, computational steps, and an example. Approved custom-metric code and associated documentation will be prepared for contribution to the Open Source ATSPM GitHub repository. System Testing and Acceptance Kimley-Horn will arrange and attend at least two meetings with the PBOT steering committee to discuss testing, verification, and acceptance. The testing program will cover the base Open Source ATSPM installation, the applicable Traction Metrics capabilities included in Kimley-Horn’s proposal, and the subsequent custom software. Kimley-Horn will prepare a formal acceptance-test procedure and submit it to PBOT at least 30 days before testing begins. Testing will not begin until PBOT approves the procedure. The acceptance-test procedure will: - Define the testing methods, tools, prerequisites, expected results, and pass/fail criteria. - Map every test to one or more requirements in Table 1. - Identify whether each requirement is satisfied through Open Source ATSPM, Traction Metrics, custom development, or a combination of components. - Provide at least one independently executable test for every system requirement. - Address the user interface, data collection, data storage, reporting, performance measures, remote updates, and security. - Verify integration with traffic-signal controllers, detection equipment, communications systems, networking equipment, and external data sources. - Confirm that integration does not affect the normal operation of PBOT traffic-signal equipment. - Identify any hardware, network access, equipment, or staff support required from PBOT at least 30 days before testing. Testing will use ten pilot locations selected by PBOT. Kimley-Horn and Citizen Engineers will configure the controller and detection information in Open Source ATSPM for PBOT’s review. Testing will occur in three environments: - An offline test environment in which all software must pass internal testing before release. - The production environment, where testing will demonstrate that the approved requirements and features operate as intended. - User testing performed by a PBOT-selected group of stakeholders. Kimley-Horn will conduct the first acceptance test after installation of the base Open Source ATSPM software. This testing will include the required Table 1 dashboard and reporting capabilities supported by Open Source ATSPM. It will also demonstrate the desirable capabilities provided through Traction Metrics where applicable to the accepted system configuration. The team will document the results in a base-system acceptance-test memorandum. PBOT’s written acceptance of the base system will be required before acceptance testing begins for the custom metrics. Kimley-Horn will conduct a second acceptance test after the custom metrics are installed. The results will be documented in a separate acceptance-test memorandum. Any failed test will be entered into the project issue log, corrected, retested, and documented. PBOT may pause testing while errors are resolved, and testing will not proceed to the next stage without PBOT’s written acceptance. PBOT staff will be permitted to observe all testing. PBOT’s written acceptance of the completed custom software testing will begin the warranty period. |
| Describe how you would execute the tasks during each project phase. | Phase 1 Requirements and Metric Prioritization Taylor Dunkle will organize the software-development meetings and maintain the schedule, decisions, action items, and development backlog. Mark Wood, Jim Peters, Citizen Engineers, and Kimley-Horn’s software-engineering team will work with the PBOT steering committee to define the intended users, operational questions, data sources, and acceptance criteria for each potential metric. The team will begin by documenting which requirements and desired capabilities are already supported by Open Source ATSPM and Traction Metrics. This will prevent existing functions from being treated as custom development and allow PBOT’s development budget to focus on new multimodal, operational, safety, and maintenance measures. The team will prioritize new metrics based on PBOT’s operational value, data availability, technical feasibility, and relationship to the project’s multimodal goals. PBOT will approve the metrics selected for development. Phase 2 Data Evaluation and Proof of Concept For each selected metric, Kimley-Horn and Citizen Engineers will examine the available controller, detection, transit, probe, and safety-camera data. The team will evaluate completeness, time synchronization, event coding, coverage, and accuracy. Kimley-Horn will develop a proof of concept and prepare the initial metric memorandum. Metrics dependent on detection capabilities will not proceed to full development until the proof of concept demonstrates that the available data can support a defensible calculation. Phase 3 Design and Development Mark Wood will establish the technical design and assign development activities to Kimley-Horn’s U.S.-based software engineers and Citizen Engineers. Development will follow the existing Open Source ATSPM Version 5 architecture. Each metric will progress through design, development, code review, developer testing, integration testing, and demonstration to PBOT. Any PBOT-approved dashboard, map, chart, or table improvement not already supported by Open Source ATSPM or Traction Metrics will follow the same development and review process. Phase 4 Internal Testing Kimley-Horn will test new software in an offline environment before release. Testing will cover calculations, data processing, user-interface behavior, error handling, security, database operations, and interaction with existing Open Source ATSPM functions. Testing will also confirm that the new software does not impair existing Table 1 capabilities already provided by Open Source ATSPM or Traction Metrics. Mark will review technical results and direct corrections. Seth Searle will conduct independent quality reviews of the software-development and testing records. Phase 5 Base System Acceptance Kimley-Horn will configure ten PBOT-selected pilot locations and execute the approved acceptance-test procedures for the base Open Source ATSPM installation and applicable Traction Metrics capabilities. The requirements traceability matrix will identify the platform used to satisfy each requirement. Results will be recorded in the base-system acceptance-test memorandum. Failed tests will be corrected and repeated. Custom-metric acceptance testing will not begin until PBOT provides written acceptance of the base system. Phase 6 Custom Metric Acceptance After the custom metrics have passed internal testing and have been installed in the approved environment, Kimley-Horn will execute the applicable acceptance tests with PBOT. Testing will demonstrate each metric’s calculation, data inputs, accuracy, reporting behavior, and user interface. Testing may be organized into logical groups so completed metrics can be reviewed without waiting for every metric to finish development. Final acceptance will require all approved tests to pass and PBOT to provide written approval. Phase 7 Documentation and Open Source Contribution After PBOT approves each custom metric, Kimley-Horn will finalize its concept and accuracy memorandum and prepare the supplemental Methods and Assumptions Manual chapter. Kimley-Horn will prepare the approved source code and documentation for contribution to the Open Source ATSPM GitHub repository. The team will address applicable repository review comments and maintain traceability between the approved PBOT metric, supporting documentation, testing results, and contributed code. |
| Identify the team members who will work on each task. | - Taylor Dunkle, Project Manager: Coordinate the PBOT steering committee, manage the software-development and testing schedules, maintain the development backlog and issue log, track decisions and dependencies, and obtain required PBOT reviews and approvals. - Mark Wood, Technology, Infrastructure, and Software Lead: Direct the architecture, design, development, integration, and testing of the custom ATSPM software. Mark is Kimley-Horn’s lead ATSPM developer and the architect of the GDOT SigOps Metrics solution. He will establish development standards, assign work, review technical designs, and approve software before it proceeds to independent quality review and PBOT testing. Mark will be supported by Kimley-Horn’s team of U.S.-based software engineers located across the country. These engineers will assist with data processing, metric development, APIs, database integration, dashboards, automated testing, defect correction, and deployment under Mark’s direction. - Seth Searle, Quality Manager: Provide independent review of custom-metric designs, development records, acceptance-test procedures, test results, issue resolutions, documentation, and release readiness. - Jim Peters, Citizen Engineers Technical Lead: Coordinate Citizen Engineers’ Portland-based support for metric definition, data evaluation, software configuration, development of new measures, and testing. Jim will work under Mark Wood’s technical direction and coordinate project activities through Taylor Dunkle. |
| Describe the proposed work products that will result from each task or activity. | Kimley-Horn will provide: - Agendas, meeting notes, decisions, and action items for at least ten software-development meetings. - A platform-to-requirement matrix identifying capabilities provided by Open Source ATSPM, Traction Metrics, and custom software. - A prioritized custom-metric and software-development backlog. - Data-availability and technical-feasibility findings for proposed metrics. - Designs or prototypes for PBOT-approved incremental dashboard, map, chart, and table improvements. - Configuration needed to collect and store approved external data. - At least ten custom operational, safety, and maintenance metrics. - Source code, database changes, APIs, user-interface components, and configuration files associated with approved custom features. - A pre-development concept, integration, and accuracy memorandum for each custom metric. - An updated final memorandum documenting each implemented metric and its accuracy. - A supplemental Methods and Assumptions Manual chapter for each tested and approved metric. - Source code and supporting documentation prepared for contribution to the Open Source ATSPM GitHub repository. - Meeting materials and records for at least two testing and acceptance meetings. - An acceptance-test procedure and requirements traceability matrix. - Configured Open Source ATSPM data for ten PBOT-selected pilot locations. - Demonstration and testing of the required Table 1 capabilities supported by Open Source ATSPM. - Demonstration and testing of the desirable Table 1 capabilities supported by Traction Metrics. - Base-system and custom-metric acceptance-test memoranda. - Test results, defect records, corrective actions, and retest results. - Final software releases approved for deployment. |
| Describe your approach to training and overseeing the work of subcontractors/subcons ultants, tracking utilization, and adjusting if delivery is off track with commitments. | Citizen Engineers will support Kimley-Horn with metric definition, data evaluation, custom software development, configuration, and testing. Taylor Dunkle will assign Citizen Engineers defined work packages, budgets, schedules, deliverables, and review requirements. Mark Wood will provide Citizen Engineers with technical direction and confirm that its work remains compatible with the Open Source ATSPM Version 5 architecture. Mark will review technical designs, source code, calculation methods, and test results before incorporating Citizen Engineers’ work into a project release. Citizen Engineers personnel will receive task-specific orientation covering PBOT’s requirements, development practices, information-security requirements, documentation standards, testing procedures, and GitHub contribution requirements. Citizen Engineers’ work will undergo the same technical review and quality process as software developed by Kimley-Horn employees. Taylor will compare actual and forecasted labor utilization with the approved task budget and schedule. She will review progress, dependencies, defects, and upcoming work during regular internal coordination meetings. If delivery falls behind, Taylor will identify the affected commitment and establish a corrective-action plan. Mark may reassign development activities among Kimley-Horn’s U.S.-based software engineers, divide a metric into smaller work packages, or adjust the sequence of metrics based on data availability. Seth Searle will confirm that schedule recovery does not bypass required quality reviews or testing. Kimley-Horn will remain PBOT’s single point of responsibility for work performed by Citizen Engineers. |
| Based on your expertise and experience with similar projects, demonstrate how you will effectively complete the proposed project. | Kimley-Horn has direct experience developing custom traffic-signal performance software for transportation agencies. Our work for the Georgia Department of Transportation on SigOps Metrics required the team to convert high-resolution traffic-signal data into useful intersection-, corridor-, and system-level information. That work included custom data processing, dashboards, reports, performance measures, and software integrations developed around GDOT’s operational needs. Mark Wood was the architect of the GDOT SigOps Metrics solution and will apply that experience directly to PBOT’s custom development. His involvement will provide continuity between metric concepts, data architecture, software implementation, dashboards, and testing. Kimley-Horn has also contributed numerous reports, features, enhancements, and bug fixes to the UDOT ATSPM open-source repository. These contributions include the Left Turn Gap Analysis report and the Wait Time report. This experience demonstrates that our team understands how to develop new functionality within the existing Open Source ATSPM architecture, document the methodology, test the results, and prepare code for use by the broader ATSPM community. Our experience contributing production software to the open-source repository is directly relevant to PBOT’s requirement that the custom work be shared. A successful contribution must be understandable and maintainable outside the original project. We will therefore pair each approved metric with documented inputs, assumptions, computational steps, examples, test results, and source code. Kimley-Horn’s nationwide team of U.S.-based software engineers gives Mark access to additional development, database, API, user-interface, and testing capabilities as project needs change. Jim Peters and Citizen Engineers add Portland-based knowledge and support for metric development, configuration, and testing. Taylor Dunkle will coordinate these resources, and Seth Searle will provide independent quality review. |
| Identify the time frame estimated to complete each task. | The following durations are preliminary and depend on PBOT decisions, data availability, technical complexity, environment readiness, and review cycles: - Software-development meetings and metric prioritization: Approximately ten to sixteen weeks. Meetings may lobcontinue during development as PBOT reviews prototypes and interim results. - Existing platform capability assessment and configuration plan: Approximately four to six weeks. - Data evaluation and proof of concept for each metric: Approximately two to four weeks. - Initial concept and accuracy memorandum for each metric: Approximately two to three weeks after the proof of concept. - Development of each custom metric: Approximately four to eight weeks, depending on complexity and data availability. Multiple metrics may be developed concurrently. - Incremental dashboard or visualization development: Approximately four to eight weeks for each approved group of improvements, depending on complexity. - Acceptance-test procedure and traceability matrix: Approximately six to eight weeks. The procedure will be submitted at least 30 days before testing. - Configuration of ten pilot locations: Approximately four to six weeks after PBOT identifies the locations and provides the required information. - Base-system acceptance testing: Approximately two to four weeks, excluding time required to correct and retest failed items. - Custom-metric acceptance testing: Approximately two to four weeks for each logical group of metrics, excluding corrective work and PBOT review. - Final metric memorandum and Methods and Assumptions Manual chapter: Approximately two to four weeks after each metric is approved. - Preparation of open-source contributions: Approximately two to four weeks after PBOT approval. Repository review timing will depend on the maintainers of the Open Source ATSPM repository. Taylor Dunkle will incorporate these durations and dependencies into the detailed project schedule. She will update the schedule as PBOT selects its custom metrics and the team confirms data availability and technical complexity. |
| If applicable, discuss any unique aspects of the project, alternative approaches the City might wish to consider, or special considerations related to programmatic/ funding requirements. | PBOT’s required and desirable reporting capabilities are already divided between Open Source ATSPM and Traction Metrics. Kimley-Horn will document this allocation so that existing functionality is configured and tested without being charged or scheduled as custom development. PBOT’s custom-development effort can then focus on the minimum ten new multimodal, operational, safety, and maintenance metrics. Several proposed metrics depend on new detection or external data. These include near-miss occurrences, conflicting crossings during walk, noncompliance measures, and belated pedestrians. Detection-testing results will determine whether these measures are feasible within the project. Kimley-Horn will manage this uncertainty through metric-specific proof-of-concept and feasibility reviews. If the available data cannot support a defensible measure, the team will document the limitation and work with PBOT to select another metric or identify the additional data needed. Integrating controller, detection, transit, probe, and safety-camera data will require consistent time synchronization, locationreit identifiers, event coding, and data-quality controls. Each metric memorandum will document these requirements and any limitations affecting interpretation. PBOT’s requirement to contribute the custom work to the Open Source ATSPM repository also affects software design. The source code and documentation must be understandable and maintainable outside the PBOT deployment. Kimley-Horn will develop the custom measures within the existing Version 5 architecture and prepare the associated methodology, tests, and examples for broader use. Kimley-Horn’s prior contributions, including the Left Turn Gap Analysis report and Wait Time report, provide a relevant model for this process. Testing will use separate acceptance gates for the base system and the custom metrics. This allows PBOT to confirm the existing Open Source ATSPM and Traction Metrics capabilities before custom software is introduced and isolates defects to the applicable release or component. Traction Metrics will remain a complementary analytical add-on. Its existing desirable capabilities under Table 1 will be configured and tested but will not be counted as part of the minimum ten custom metrics. Any additional software developed for PBOT under this task will remain subject to the open-source architecture, documentation, testing, and contribution requirements. |

| Deployment & System Training |  |
| --- | --- |
| Describe the proposed work tasks and activities. | Kimley-Horn will complete this work through two coordinated tasks: System Deployment and System Training. System Deployment Kimley-Horn will deploy the ATSPM 5 application stack in the environment approved by PBOT and BTS. The deployment will include the four ASP.NET Core APIs shown in the current ATSPM 5 solution: ConfigApi, DataApi, IdentityApi, and ReportApi. ConfigApi will support location, device, detection, route, measure, and system-configuration records. DataApi will support event-log and aggregation data access, including compressed controller and detector data. IdentityApi will support user, role, claim, token, and API-key management. ReportApi will support the ATSPM performance-measure calculations, dashboards, charts, maps, and report data used by PBOT staff. Kimley-Horn will deploy the Next.js WebUI as the user-facing ATSPM application and configure it to communicate with the approved API endpoints. PBOT’s production deployment will be built out as standalone applications, with the four APIs hosted in IIS, the WebUI hosted as a PM2-managed Node application, SQL Server databases supporting the four ATSPM contexts, and Windows Task Scheduler jobs operating the required data-processing and watchdog utilities. Kimley-Horn will configure required certificates, allowed hosts, CORS, path-base settings, environment variables, secure connection strings, application folders, logging locations, and restart behavior for the standalone environment. Kimley-Horn will configure the four ATSPM database contexts used by the application: ConfigContext, EventLogContext, AggregationContext, and IdentityContext. These databases will manage system configuration, compressed field event logs, aggregated performance-measure data, and identity/security records. Kimley-Horn will use the DatabaseInstaller utility to apply Entity Framework migrations, seed required identity data, and support approved configuration or historical-data transfer activities. Kimley-Horn will also configure the supporting scheduled utilities needed to operate the system after deployment. EventLogUtility will support controller and detector data collection, event-log decoding, file processing, data import, transfer, and aggregation activities. WatchDog will support recurring system-health scans, detector and controller data-quality checks, error segmentation, and email notifications to qualified users. These utilities will be configured as Windows Task Scheduler jobs with PBOT-approved schedules, service accounts, file paths, SMTP settings, data-retention assumptions, and logging requirements. System Training Kimley-Horn will prepare and deliver system training for PBOT users and technical administrators after the deployment is configured and before final acceptance. Training will cover navigation of the WebUI; use of dashboards, maps, charts, reports, and configurable timeframes; interpretation of key ATSPM performance measures; management of locations, devices, detectors, routes, users, roles, and API keys; review of watchdog results and data-quality issues; and basic operational procedures for monitoring the deployed APIs, databases, WebUI, and scheduled utilities. Training will be coordinated with the acceptance-testing process so that PBOT staff can practice using the deployed system with pilot locations and realistic data. Kimley-Horn will provide training materials, administrator guidance, and deployment documentation that PBOT can reuse for onboarding additional staff after the initial implementation. |
| Describe how you would execute the tasks during each project phase. | Phase 1 Environment Readiness and Deployment Planning Mark Wood will lead the deployment planning effort and coordinate technical decisions with Taylor Dunkle, PBOT, and BTS. Joseph Young will perform the majority of the installation work under Mark’s direction. The team will confirm the approved hosting model, server access, IIS availability, PM2 and Node.js requirements, SQL Server access, database naming, service accounts, certificates, firewall rules, DNS or path-base requirements, SMTP settings, Task Scheduler permissions, file-transfer paths, and retention assumptions before production installation begins. Kimley-Horn will prepare a deployment checklist that divides the installation into discrete activities and identifies the PBOT or BTS dependencies for each activity. The initial environment-readiness review and deployment checklist are expected to require approximately two to three days after PBOT and BTS provide the required access information. This duration excludes PBOT-led server provisioning, security approvals, firewall changes, certificate issuance, and account creation. Phase 2 Server Buildout and Software Prerequisites Joseph will configure the approved Windows server environment for the ATSPM application stack. This work will include validating operating-system updates, installing the required .NET runtime or hosting bundle, installing Node.js, installing PM2, preparing IIS sites and application pools, confirming TLS certificate bindings, creating application folders, preparing log folders, configuring environment variables, and verifying that the server can reach the approved SQL Server databases and external data paths. Phase 3 Database Setup and Migration Joseph will configure the four ATSPM database contexts used by the application: ConfigContext, EventLogContext, AggregationContext, and IdentityContext. This phase will include creating or validating the SQL Server databases, applying Entity Framework migrations through the ATSPM deployment process and DatabaseInstaller utility, validating connection strings, confirming provider settings, seeding required identity records, and preparing initial configuration records needed for pilot-location validation. Phase 4 API Deployment in IIS Joseph will deploy ConfigApi, DataApi, IdentityApi, and ReportApi as IIS-hosted ASP.NET Core applications. This work will include publishing the application packages, configuring application pools, setting environment-specific app settings, applying secure connection strings and JWT settings, configuring CORS and allowed hosts, validating path-base settings, enabling HTTPS bindings, confirming Swagger or health-check access where appropriate, and testing authenticated communication between the WebUI and the APIs. Phase 5 WebUI and PM2 Setup Joseph will build and deploy the Next.js WebUI and configure it to run as a PM2-managed Node application. This work will include preparing the production build, configuring runtime environment values for the approved API endpoints, setting the PM2 application definition, configuring startup behavior after server restart, validating standalone application routing and approved URL access, and confirming that PBOT users can reach the application through the approved URL. Phase 6 Task Scheduler Jobs and Operational Utilities Joseph will configure the Task Scheduler jobs needed to operate ATSPM after deployment. These jobs will include the EventLogUtility activities used for controller and detector data collection, file processing, event-log decoding, import, transfer, and aggregation, as well as WatchDog jobs used for recurring data-quality scans and email notifications. Each scheduled job will be configured with PBOT-approved service accounts, schedules, working directories, arguments, logging locations, retry expectations, and notification settings. Kimley-Horn will plan the server buildout, database setup, API deployment, WebUI and PM2 setup, Task Scheduler configuration, environment testing, and IT coordination as an approximately two-week installation window after PBOT and BTS provide the required infrastructure, access, certificates, service accounts, firewall rules, and SQL Server connectivity. This conservative window accounts for the coordination time typically required to validate a standalone production environment with agency IT staff. Phase 7 Pilot-Location Validation After the core stack is deployed, Kimley-Horn will validate the system using PBOT-selected pilot locations. Joseph will confirm that pilot-location configuration records are complete, controller and detector data are being received, event logs are compressed and stored correctly, aggregations are generated, watchdog results are produced, and the WebUI can display the expected dashboards, maps, charts, and reports. Mark will review the validation results and direct correction of deployment or configuration issues before the system proceeds to training. Pilot-location validation is expected to require approximately one to two weeks after PBOT identifies the pilot locations and provides the required controller, detector, network, and configuration information. This phase may overlap with minor configuration refinement but will be completed before system training begins. Phase 8 System Training and Handoff After pilot-location validation is complete, Kimley-Horn will deliver system training to PBOT staff. Training will cover WebUI navigation, dashboards and reports, interpretation of core performance measures, location and device configuration, user and role administration, API-key management, watchdog review, and the operational procedures PBOT will use to monitor Task Scheduler jobs, APIs, databases, logs, and data-transfer status. Training and handoff are expected to require approximately one week for preparation, delivery, follow-up questions, and incorporation of minor documentation updates. Mark will remain responsible for technical direction and final deployment decisions, while Joseph will provide detailed installation knowledge, operational guidance, and answers related to the deployed ATSPM 5 components. |
| Identify the team members who will work on each task. | Taylor Dunkle, Project Manager: Coordinate PBOT and BTS communication, manage the deployment and training schedule, track decisions and dependencies, maintain the issue log, and confirm that deployment activities remain aligned with the approved project schedule and acceptance process. Taylor will remain PBOT’s primary point of contact while Mark Wood and Joseph Young complete the technical deployment activities. Mark Wood, Technology, Infrastructure, and Software Lead: Lead and manage the deployment and system-training work. Mark will direct the ATSPM 5 architecture, confirm the IIS-hosted API configuration, review database and environment settings, resolve technical questions, and approve the deployment sequence before the system proceeds to pilot-location validation and training. Mark will also coordinate technical decisions that affect the Open Source ATSPM application, Traction Metrics integration, data architecture, and reporting functionality. Joseph Young, Deployment and ATSPM 5 Installation Lead: Perform the majority of the hands-on installation work under Mark’s direction. Joseph will configure the Windows server environment, deploy ConfigApi, DataApi, IdentityApi, and ReportApi in IIS, configure the PM2-hosted Next.js WebUI, apply environment settings and secure connection strings, configure the four SQL Server databases used by the ATSPM contexts, run the DatabaseInstaller process, configure Task Scheduler jobs for EventLogUtility and WatchDog, validate data flow from pilot locations, and prepare detailed installation notes for handoff. Karina, Technical Support and Training Support: Assist with deployment documentation, user-facing training materials, configuration review, and training preparation. Karina will support PBOT-facing materials that explain system navigation, dashboard and report use, administrative procedures, and recurring operational tasks in a format PBOT can reuse after implementation. Tom Gluekert, GDOT/SigOps Metrics Advisor: Provide targeted advisory support based on Kimley-Horn’s GDOT SigOps Metrics experience. Tom will assist Mark and Joseph with lessons learned from similar ATSPM performance-measure deployments, including dashboard validation, reporting workflows, user training considerations, and operational handoff items that should be confirmed before PBOT begins broader system use. Seth Searle, Quality Manager: Provide independent quality review of the deployment checklist, configuration records, installation documentation, pilot-validation results, training materials, and handoff package. Seth will confirm that the deployment and training work products are consistent with the Scope of Work and approved project decisions before submission to PBOT. |
| Describe the proposed work products that will result from each task or activity. | Kimley-Horn will provide: - Deployment checklist and environment-readiness record. - IIS and PM2 configuration summary for ConfigApi, DataApi, IdentityApi, ReportApi, and the Next.js WebUI. - Database setup and migration record for ConfigContext, EventLogContext, AggregationContext, and IdentityContext. - Task Scheduler job inventory for EventLogUtility and WatchDog. - Pilot-location validation results covering APIs, WebUI, data flow, reports, and scheduled jobs. - Issue log with corrective actions and retest status. - As-built deployment notes and final architecture/data-flow schematic. - Operations handoff guide for PBOT and BTS administrators. - User and administrator training materials. - Training attendance record and follow-up question log. - Deployment and training acceptance memorandum. |
| Describe your approach to training and overseeing the work of subcontractors/subcons ultants, tracking utilization, and adjusting if delivery is off track with commitments. | Kimley-Horn will retain responsibility for hands-on deployment of the ATSPM 5 application stack. Mark Wood will lead and manage the deployment work, and Joseph Young will perform the majority of the installation, configuration, validation, and handoff activities under Mark’s direction. This structure gives PBOT one accountable technical team for the IIS-hosted APIs, PM2-hosted WebUI, SQL Server database setup, Task Scheduler jobs, and related operational utilities. Citizen Engineers will support the deployment and training task through local coordination, PBOT-specific configuration support, and pilot-location validation. Citizen Engineers will not be responsible for installing the production application stack. Instead, Kimley-Horn will use Citizen Engineers’ Portland-based knowledge to help confirm pilot-location information, local operating assumptions, user needs, and configuration details that affect system validation and training. Taylor Dunkle will assign Citizen Engineers defined support activities, schedules, budgets, deliverables, and review requirements. Mark will provide technical direction for any Citizen Engineers work that affects configuration, data validation, or training content. Joseph will coordinate with Citizen Engineers during pilot-location validation to confirm that controller, detector, location, and data-flow assumptions match the deployed ATSPM 5 environment. Citizen Engineers personnel will receive task-specific orientation covering PBOT’s deployment objectives, information-security requirements, documentation standards, pilot-validation procedures, and communication protocols. Work prepared by Citizen Engineers will be reviewed by Kimley-Horn before it is incorporated into deployment documentation, validation records, training materials, or PBOT-facing deliverables. Taylor will compare actual and forecasted labor utilization with the approved task budget and schedule during regular internal coordination meetings. If delivery falls behind, Taylor will identify the affected commitment and establish corrective actions. Mark may adjust the deployment sequence, assign additional Kimley-Horn technical support, or separate configuration and validation activities into smaller work packages. Joseph will identify installation-level blockers, document corrective actions, and retest affected components before they are presented as complete. Seth Searle will confirm that schedule recovery does not bypass required quality review, pilot validation, documentation, or training preparation. Kimley-Horn will remain PBOT’s single point of responsibility for work performed by Citizen Engineers. |
| Based on your expertise and experience with similar projects, demonstrate how you will effectively complete the proposed project. | Kimley-Horn will complete the deployment and training task with a team that has already installed, configured, supported, and trained users on ATSPM systems for public agencies. The proposed approach is not a first-time implementation plan; it is based on direct experience deploying ATSPM 5 components, coordinating with agency IT staff, validating controller and detector data flow, and turning a technical installation into an operational system that agency staff can use. Mark Wood will provide technical leadership for the deployment. As Kimley-Horn’s lead ATSPM developer and the architect of the GDOT SigOps Metrics solution, Mark understands the relationship between the application architecture, database design, report services, data-processing utilities, dashboards, and long-term system support. His involvement will help PBOT avoid deployment decisions that solve an immediate installation issue but create future maintenance, reporting, or scalability problems. Taylor Dunkle will provide project leadership and coordination with PBOT and BTS. Taylor’s role will be especially important during deployment because server access, security review, firewall rules, certificates, service accounts, pilot-location information, user training, and acceptance testing must move in the right sequence. Taylor will manage those dependencies and keep PBOT informed when City decisions or access requirements affect the deployment schedule. Joseph Young will bring direct hands-on ATSPM 5 installation experience to the production deployment. Joseph has personally worked on and installed ATSPM 5 on site for Irving, Frisco, and WisDOT. That experience is directly relevant to PBOT’s deployment because the work requires more than publishing code. It requires configuring IIS-hosted APIs, a PM2-hosted WebUI, SQL Server databases, environment-specific settings, scheduled data-processing jobs, watchdog functions, pilot-location data flow, and validation procedures in a way that agency staff can operate after handoff. Kimley-Horn will reduce deployment risk by separating installation into controlled steps: environment readiness, server buildout, database setup and migration, API deployment, WebUI and PM2 configuration, Task Scheduler job setup, pilot-location validation, and training. Each step will have defined prerequisites, validation checks, issue tracking, and retest activities. This approach allows the team to isolate problems to the affected component instead of troubleshooting the full system at once. The ATSPM 5 application architecture also supports this phased approach. ConfigApi, DataApi, IdentityApi, ReportApi, the Next.js WebUI, the four database contexts, DatabaseInstaller, EventLogUtility, and WatchDog can each be configured and validated against their role in the system. Kimley-Horn will use that structure to confirm the health of the deployed environment before PBOT begins broader use. Training will occur after pilot-location validation so that PBOT staff learn the system using a deployment that has already demonstrated data flow, report access, scheduled utility operation, and watchdog output. This timing will make training practical rather than theoretical and will allow Kimley-Horn to answer user and administrator questions against PBOT’s actual system configuration. |
| Identify the time frame estimated to complete each task. | The following durations are preliminary and depend on timely PBOT and BTS decisions, server availability, SQL Server access, security approvals, certificate issuance, firewall configuration, service-account creation, pilot-location information, and remote access: Environment readiness and deployment planning: Approximately two to three days after PBOT and BTS identify the approved deployment environment and provide the required access information. This work includes confirming prerequisites, documenting dependencies, and preparing the deployment checklist. Standalone application installation window: Approximately two weeks after PBOT and BTS provide the approved Windows server environment, credentials, certificates, firewall rules, service accounts, SQL Server access, and remote access. This installation window includes server buildout and software prerequisites, database setup and migration, IIS deployment of ConfigApi, DataApi, IdentityApi, and ReportApi, WebUI deployment and PM2 setup, Task Scheduler configuration for EventLogUtility and WatchDog, environment testing, and coordination with PBOT and BTS staff. Historical data transfer or configuration import: Duration will depend on source-data volume, source-system access, batch size, source-data quality, and PBOT’s selected migration approach. This work may occur during the installation window when dependencies permit or may be scheduled separately if PBOT elects to migrate a larger historical dataset. Pilot-location validation: Approximately one to two weeks after PBOT identifies the pilot locations and provides the required controller, detector, network, and configuration information. This work includes validating data receipt, compression, storage, aggregation, API access, WebUI display, reports, and scheduled utility operation. System training and handoff: Approximately one week after pilot-location validation is complete. This work includes preparing and delivering user and administrator training, responding to follow-up questions, updating handoff materials, and supporting deployment and training acceptance. Taylor Dunkle will incorporate these durations and dependencies into the detailed project schedule and update the schedule as deployment prerequisites, PBOT/BTS approvals, pilot-location readiness, and validation results are confirmed. Mark Wood will manage the technical sequence, and Joseph Young will identify installation-level blockers early so the team can adjust task order, add support, or retest affected components without bypassing required validation. |
| If applicable, discuss any unique aspects of the project, alternative approaches the City might wish to consider, or special considerations related to programmatic/ funding requirements. |  |

## Pricing Proposal

Complete and submit the Pricing Proposal Attachment B Pricing Proposal.

The proposal shall include the number of hours each staff member will work on each task. The proposal shall include the true estimated cost to perform the work irrespective of the City's anticipated cost.

## Corporate Responsibility

The City of Portland is committed to contracting with equitably aware and environmentally responsible businesses. The City values and supports diversity, advancing equity, and is dedicated to expanding economic opportunities by growing both the demand for and capacity of local contractors, including those owned by people of color and women.

### Equal Employment Opportunity and Access in Subcontracting

How are you providing equal opportunity and access in subcontracting for all businesses, including minority- and women-owned businesses? Your approach and description must, at a minimum, address the following:

| For three (3) projects worked during the past three (3) years, for either public agency or non-public agency projects, list: |  |
| --- | --- |
| Project 1 |  |
| Project name |  |
| All subcontractors/subconsultants utilized under those projects |  |
| Total project value (including amendments, if any) |  |
| Total project dollars |  |
| Percentage of total project dollars paid to each subcontractors/subconsultants |  |
| Project 2 |  |
| Project name |  |
| All subcontractors/subconsultants utilized under those projects |  |
| Total project value (including amendments, if any) |  |
| Total project dollars |  |
| Percentage of total project dollars paid to each subcontractors/subconsultants |  |
| Project 3 |  |

| Project name |  |
| --- | --- |
| All subcontractors/subconsultants utilized under those projects |  |
| Total project value (including amendments, if any) |  |
| Total project dollars |  |
| Percentage of total project dollars paid to each subcontractor |  |

| Subcontracting Practices |  |
| --- | --- |
| Describe your firm’s approach and methodology for identifying subcontractor opportunities (including suppliers, manufacturers and services) as an equal opportunity employer. |  |
| How outreach will be conducted to inform subcontractors/subconsulta nts opportunities. |  |
| Any mentoring and technical assistance to be made available to subcontractors/subconsulta nts. |  |
| Any strategies, methods, initiatives, or examples of innovation to provide equal opportunity and access which may be utilized in the execution of the work. |  |

### Equal Opportunity Employer and Community Involvement

| Workforce Diversity and Community Involvement Questions Specific to this RFP |  |
| --- | --- |
| Describe your firm’s workforce demographics and any measurable steps taken to ensure a diverse | Kimley-Horn is an equal opportunity employer, and we approach the values behind that designation as an operating discipline rather than a policy statement. Our firm's annual workforce analysis, our named affirmative action leadership, and our locally rooted Pacific Northwest presence all support the workforce this contract will draw on. The sections below describe our internal workforce composition, our training and advancement programs, our recruitment strategy in the Portland region, the practices we consider most consequential to diversity, equity, and inclusion (DEI) across the firm, our recruitment and compensation philosophy, and our community involvement in the Pacific Northwest. |

| internal workforce, including for women and people of color. | Kimley-Horn is a full-service consulting firm with more than 11,600 professionals in over 170 offices nationwide. In the Pacific Northwest specifically, we maintain four offices in Washington state housing 110 employees, along with one office in Portland and one office in Boise, for a combined Pacific Northwest staff of more than 175 employees. We track the composition of our workforce on an ongoing basis: our internal workforce analysis identifies employees by gender and race or ethnicity within each job title, using payroll records, and is organized from the lowest- to highest-paid title within each organizational unit so that patterns of representation and advancement can be evaluated by level. That same analysis produces our lines of progression, which identify the job titles through which an employee can move to the top of a career path and let us evaluate whether our workforce has the career mobility we intend it to have. |
| --- | --- |
| How do you approach internal on-the-job training, mentoring, technical training, and/or professional development opportunities, including for women and people of color? | We pair structured mentoring with concrete advancement mechanics. Every employee participates in a "Career Building" process specific to their level of experience, which provides skill evaluation and career coaching, and each employee's classification is reviewed annually so that all employees, including minorities and females, are considered for advancement. For women moving into leadership, we regularly offer the LIFT Career Development Workshop, focused on developing our emerging female leaders, and we support career counseling programs that include coaching on technical development, soft skill development, leadership skill development, and buddy-system mentoring. Beyond one-on-one mentoring, our Employee Resource Groups, including the Black Kimley-Horn Network (BKN), Pride KHonnect, Unidos @ KH, and Women @ KH, connect employees with peers and senior staff across the firm and give our recruiters a direct channel to minority and female talent through university and college resource groups and local and national professional organizations. We also fund professional growth directly: employees with at least one year of service can receive tuition reimbursement toward an undergraduate or advanced degree, and all training locations are equipped and accessible for individuals with disabilities. Every employee also completes workplace harassment prevention training upon hire, with retraining as required by state law or firm policy, which keeps the standards behind promotion decisions consistent across the organization. |
| Is the Proposer located in a geographically diverse location? If not, what strategies does the Proposer use, accounting for the lack of local diversity, to ensure a diverse internal workforce, including for women and people of color)? | Kimley-Horn already has direct presence in the market this contract will serve. We operate an office in Portland and an office in Boise in addition to our four Washington state offices, for a combined Pacific Northwest staff of more than 175 employees, which means our recruitment for this contract draws from a workforce already established in the region rather than one assembled solely for this pursuit. We supplement that presence with the same firmwide recruiting infrastructure we apply nationally: a robust college recruiting program that targets universities in part based on the diversity of their student bodies, a Diversity Recruiting Specialist who develops partnerships with minority organizations and institutions to identify and hire qualified minority talent, and recruiters who partner with our Employee Resource Groups to connect with minority talent through local and national professional organizations. We also maintain relationships with Historically Black Colleges and Universities through scholarship opportunities, and we employ interns and co-op students, including minorities and females, during the summer and part-time during the school year, which builds a pipeline into our Pacific Northwest offices well before a formal hiring decision is made. Because our recruiting reach is national, a candidate who does not come from a locally diverse applicant pool in the Portland metropolitan area can still be identified through this broader network and brought into our regional team. |

| List the top three actions/ongoing practices your firm has implemented to ensure you provide opportunities for, and remove barriers to, employment in your workforce for everyone, including women and people of color, at all levels of your firm (e.g., upper management, middle management and lower-level management). |  |
| --- | --- |
| Action/Ongoing Practice 1 |  |
| Describe the action or ongoing practice | Employee Resource Groups and Diversity and Inclusion Committee. We maintain Employee Resource Groups, including the Black Kimley-Horn Network (BKN), Pride KHonnect, Unidos @ KH, and Women @ KH, supported by a firmwide Diversity and Inclusion Committee that guides our Equity, Diversity, and Inclusion Program and raises awareness of the importance of a diverse workforce. This is an ongoing practice, refreshed as employees request additional Affinity Groups designed to educate and learn about other diverse employee populations within the firm, and its outcomes are shared internally through new hire orientation materials, a Diversity and Inclusion intranet page, and diverse employee stories highlighted in company communications. |
| Describe when you started and any timelines for implementation |  |
| Describe any performance metrics that characterize these achievements or third-party awards/recognition |  |
| Action/Ongoing Practice 2 |  |
| Describe the action or ongoing practice | Structured leadership development for underrepresented professionals. Our LIFT Career Development Workshop, offered regularly and focused on developing our emerging female leaders, is paired with a Diversity Recruiting Specialist who works to advance minority talent already inside the firm, not only at the point of hire. The performance metric we track against this practice is participation and retention within our Employee Resource Groups and leadership workshops, which our Diversity and Inclusion Committee is charged with developing metrics to monitor and report. |
| Describe when you started and any timelines for implementation |  |
| Describe any performance metrics that characterize these achievements or third-party awards/recognition |  |

| Action/Ongoing Practice 3 |  |
| --- | --- |
| Describe the action or ongoing practice | The Kimley-Horn Foundation. Established in 2003 to fund local initiatives, with a minimum of 20 hours of local staff involvement required per grant, the Kimley-Horn Foundation is the mechanism through which our commitment to opportunity extends past our own payroll. In 2024, the Foundation donated approximately $1.4 million to local organizations chosen by our staff across the country, and its funding priorities explicitly include the promotion of STEM education in underrepresented communities. |
| Describe when you started and any timelines for implementation |  |
| Describe any performance metrics that characterize these achievements or third-party awards/recognition |  |

| Equal Opportunity Employer Practices |  |
| --- | --- |
| Describe your Equal Opportunity Employer recruitment and retention procedures and/or policies. | Our recruitment, hiring, and retention practices are governed by a single written policy: it is our practice to provide fair and equal treatment of all current and prospective employees without regard to race, color, age, religion, sex, sexual orientation, gender identity, marital status, national origin, qualified disability, medical condition, protected veteran status, or any other legally protected reason, and that commitment extends through recruitment, selection, job changes, promotions, terminations, wages or other forms of compensation, benefits, training, and all other terms and conditions of employment. Joy A. Pado, Senior Vice President, and Rachel E. Ferina, Vice President, serve as our EEO and Affirmative Action Officers with overall responsibility for our Affirmative Action Plan, and our Board of Directors reviews that plan and regularly monitors performance against it. We also protect pay transparency directly: we will not discharge or otherwise discriminate against employees or applicants because they have inquired about, discussed, or disclosed their own pay or the pay of another employee, and any employee or applicant who believes this policy has been violated can contact their supervisor, a member of the Regional Human Resources team, our EEO and Affirmative Action Officers, or our President, with no retaliation tolerated for raising a concern. |
| How do you approach internal on-the-job training, mentoring, technical training, and/or professional development and advancement opportunities for your workforce? |  |
| Describe your firm’s employee compensation structure, (e.g., living wages, healthcare coverage, employee leaves, dependent care, etc.) | On the benefits side, our compensation structure includes a Retirement Savings and Pension Plan with a 401(k) employee deferral and a company match, along with a profit-sharing benefit determined annually by the Board of Directors, and we support career growth financially through tuition reimbursement for full-time employees pursuing an undergraduate or advanced degree. Together, this compensation philosophy and our recruitment policy are designed to keep advancement and reward tied to performance and tenure rather than to any characteristic unrelated to the work. |
| Describe your firm’s commitment to community service (e.g., charitable programs, scholarships, economic development, etc.) | Kimley-Horn is dedicated to connecting with the communities in our service region through philanthropy, community involvement, diversity, equity, inclusion, accessibility programs, corporate responsibility, and workforce development, and the Kimley-Horn Foundation is our primary instrument for that commitment in the Pacific Northwest as elsewhere. The Foundation's grant purposes explicitly cover the promotion of STEM education in underrepresented communities, alongside housing, health care, and food for the disadvantaged, children's services for the disadvantaged, environmental conservation, and disaster relief. We also direct our staff's volunteer time toward this goal: our firm asks employees to support Kimley-Horn Foundation funding of volunteer activities that enhance STEM development in underrepresented groups, and our staff are encouraged to volunteer with organizations that support STEM education in underrepresented communities and to participate in Career Days and Youth Motivation Programs in the community. For the City of Portland, this means the professionals staffing this contract from our Pacific Northwest offices are drawn from a firm that treats charitable giving and STEM outreach as an ongoing operating commitment funded and tracked at the firm level, with the 2003-established Kimley-Horn Foundation having distributed approximately $1.4 million to staff-selected local organizations in 2024 alone. We see this civic investment as inseparable from the technical work: a workforce that is engaged in the community it serves brings that same attentiveness to the multimodal transportation priorities at the center of this contract. |

Sustainable Business Practices

Portland Public Contracting Rule 5.33.010 defines “Sustainable Procurement” as a “procurement that has the greatest positive environmental, social, and economic impacts possible over the entire life cycle.” Sustainable procurement involves the sustainability aspects related to the goods, services, and suppliers along the supply chains. Sustainable Procurement contributes to the achievement of organizational sustainability objectives and to overall sustainable development.

| Sustainability Questions Specific to this RFP |  |
| --- | --- |
| What top two (2) actions do you take to reduce the greenhouse gas (GHG) emissions associated with your business's operations and/or purchased goods/materials? How long have you been taking these actions? If you have any data that quantifies your impact or achievements, include that in your response. | Two actions anchor our approach to reducing GHG emissions associated with office operations, IT infrastructure, and project delivery: - Flexible and remote work arrangements that reduce commuting emissions. Kimley-Horn transitioned from a fully in-person organization to a fully remote model in 2020, and now allows work-from-home flexibility for most employees, which directly reduces the vehicle miles and associated emissions tied to daily staff commuting across our office network. - Promotion of mass transit and carpooling for necessary travel. Where in-person presence is required, our internal green initiatives promote mass transit and carpooling as the preferred means of travel, lowering the single-occupancy vehicle trips generated by our workforce. |
| Provide information on any other sustainability innovations applicable to your proposal that you think the City should know about. | For technology-driven engagements like this one, we favor operating models that reduce physical infrastructure and travel rather than adding to it: - Cloud-based virtualization in place of dedicated on-premises hardware. Our approach to hosting migrates virtualized computing environments to cloud platforms, using scalable, pay-as-you-go capacity to reduce the physical server footprint and lower lifecycle energy costs compared to maintaining a centralized, always-on server environment. - Virtual-first project delivery. Consistent with our travel policy described below, we structure recurring agency coordination as virtual meetings rather than in-person travel, a practice well suited to a multi-stakeholder, multi-agency deployment such as PBOT's Advanced Traffic Signal Performance Measures (ATSPM) system. |
| Does your firm have a travel policy that incorporates strategies for reducing greenhouse gas (GHG) emissions? If so, attach a copy of the policy (does not contribute to your proposal page limit) or provide a web-link to online documentation; highlight whether the policy includes purchasing carbon offsets to offset travel-related GHG emissions. | Kimley-Horn maintains a corporate travel policy that promotes low-carbon travel and reduces the need for travel altogether. Local travel favors transit, carpooling, and other alternatives to single-occupancy vehicle trips, consistent with our firm-wide commitment to mass transit and carpooling as part of our internal green initiatives. For project coordination, our teams default to virtual meeting protocols wherever they can substitute for in-person travel, as reflected in our approach to scheduling agency and stakeholder coordination through virtual meetings rather than site visits, and our broader shift toward remote and hybrid work arrangements for our workforce. The complete Corporate Travel Policy document, which addresses these practices in full and is excluded from the proposal page limit consistent with the RFP's instructions, is provided as an appendix to this proposal: |

| List the top five actions/ongoing practices your firm has implemented to reduce the environmental impacts of your operations (for example, energy efficiency, use of recycled content or non-toxic products, use of public transit or alternative fuel vehicles, waste prevention and recycling, water conservation, green building practices, etc.). |  |
| --- | --- |
| Action/Ongoing Practice 1 |  |
| Describe the action or ongoing practice |  |
| Describe when you started and any timelines for implementation |  |
| Describe any performance metrics that characterize these achievements or third-party awards/recognition |  |

| Action/Ongoing Practice 2 |  |
| --- | --- |
| Describe the action or ongoing practice |  |
| Describe when you started and any timelines for implementation |  |
| Describe any performance metrics that characterize these achievements or third-party awards/recognition |  |
| Action/Ongoing Practice 3 |  |
| Describe the action or ongoing practice |  |
| Describe when you started and any timelines for implementation |  |
| Describe any performance metrics that characterize these achievements or third-party awards/recognition |  |
| Action/Ongoing Practice 4 |  |
| Describe the action or ongoing practice |  |
| Describe when you started and any timelines for implementation |  |
| Describe any performance metrics that characterize these achievements or third-party awards/recognition |  |
| Action/Ongoing Practice 5 |  |
| Describe the action or ongoing practice |  |
| Describe when you started and any timelines for implementation |  |
| Describe any performance metrics that characterize these achievements or third-party awards/recognition |  |

| Does your firm hold any third-party certifications related to sustainable business operations? (e.g. B-Corp certification or similar) |  |  |
| --- | --- | --- |
| Name of the Certification | Link to the certification requirements | Name of organization who administers the certification |

## Civil Rights Data Collection

The information provided in this section will be retained separately and will not be used for purposes of evaluating and scoring proposals.

| Proposer Information |  |
| --- | --- |
| Is your firm COBID Certified? | - Yes - No, and my firm does not qualify. |
| Describe your firm’s workforce demographics |  |
| Approximate number of women and people of color to be assigned to the project, and their roles |  |

| Subcontractor/Subconsultant Information (please identify all subcontractors/subconsultants to be used) |  |  |  |
| --- | --- | --- | --- |
| Subcontractor/Subconsultant 1 Information |  | COBID Certified? | Scope and percent of work allocated |
| Firm’s legal name |  | - Yes Certification #: - No |  |
| Email |  |  |  |
| Phone number |  |  |  |
| BuySpeed Vendor #, if applicable |  |  |  |
| Subcontractor/Subconsultant 2 Information |  | COBID Certified? | Scope and percent of work allocated |
| Firm’s legal name |  | - Yes Certification #: - No |  |
| Email |  |  |  |
| Phone number |  |  |  |
| BuySpeed Vendor #, if applicable |  |  |  |
| Subcontractor/Subconsultant 3 Information |  | COBID Certified? | Scope and percent of work allocated |

| Firm’s legal name |  | - Yes Certification #: - No |  |
| --- | --- | --- | --- |
| Email |  |  |  |
| Phone number |  |  |  |
| BuySpeed Vendor #, if applicable |  |  |  |
| Add additional rows for additional Subcontractors/Subconsultants as needed |  |  |  |

## Exceptions and Deviations to the Sample Contract

The Sample Contract is available in Section 5 of the RFP Information Packet. It contains the terms and conditions that will govern the resulting Contract between the City and the Contractor.

As part of the Evaluation Phase 2, shortlisted proposers will be required to submit exceptions and deviations to the City’s Sample Contract. Proposers must make exception and deviation requests through this form.

Only requests submitted on the form will be considered. Requests that state the entire Contract be negotiated will not be considered.

| Contract Exceptions and Deviations Form |  |  |  |
| --- | --- | --- | --- |
| Contract Section No. | Current language | Requested exception (in redline) | Reason |
| EXAMPLE: Section 1.0 Definition - System | “System” means collectively all Products to be provided by Contractor to City and the Third Party Software and equipment specified by Contractor under this Contract. | “System” or “Solution” means collectively all Products to be provided by Contractor to City and the Third Party Software and equipment specified by Contractor under this Contract. | Company requests this change because our SLA and EULA refer to “Solution”. No equipment is being provided under this Contract. |

## Proposal Redactions for Public Records Purposes

If you want to request redactions to your proposal, you must:

- Include one “Redacted for Public Disclosure” copy of the proposal in unprotected Microsoft Word format, with the requested redactions highlighted in yellow

  - When exempt information is mixed with nonexempt information on the same page, the exempt information must be redacted in a way that allows the disclosure of the non-exempt information

  - Any portion of a proposal you claim as exempt from disclosure must meet the requirements of ORS 192.345, ORS 192.355 and/or ORS 646.461 et seq.

- Complete the table below and submit it with your proposal.

| Redaction Summary Form |  |  |
| --- | --- | --- |
| Proposal Page Number and Section | Content to be redacted | Reason for redaction |